## Slide 1: Runway Widening Construction Meeting August 19th, 2026

## Slide 2: Agenda
Safety and Security
Construction Progress
Important Dates
Open Discussion

## Slide 3: Safety and Security
3
Please report all concerns as soon as practical to airport operations
Continue to check NOTAMs for the most up-to date information: Filter 30+ days
West Edge

## Slide 4: Construction Progress
4
Project is on schedule
Up-to-date construction information at
www.flynoco.com/fnl-runway-15-33-widening-project/
15 PAPIs
Notes: Phase 1 will encompass the north section of Runway 15/33: Call out Aircraft operational aeras, movement aeras, conflicts with Construction equipment

## Slide 5
TWY A4
TWY A5

## Slide 6
East Edge

## Slide 7
Important Dates
August 25th & 26th – On Schedule for Full Airport Closure
  All Runways and Alpha Taxiways (A, A1, A2, A3, A4, A5)
  Transition Phase 1 to Phase 2
TBD during Phase 2 - Full RWY Closure
  Crack sealing North Rwy 15-33 & Twy A, A4, A5,

## Slide 8
Phase 2

## Slide 10
www.flyFNL.com